| Assessment Ref. No. |  |  |  |  |  |  | Activity Assessed |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Assessment Date |  |  |  |  |  |  | Faculty / Directorate |  |  |  |  |  |  |  |
| Assessor |  |  |  |  |  |  | School / Service |  |  |  |  |  |  |  |
| Version No. |  |  |  |  |  |  | Additional individuals involved in developing the RA |  |  |  |  |  |  |  |
| Signature of Assessor |  |  |  |  |  |  | Signature of Academic Supervisor / Approver |  |  |  |  |  |  |  |
| Risk Score Matrix |  |  |  |  |  |  |  |  | Risk Score and Description |  |  |  |  |  |
| Severity |  |  |  |  |  |  |  |  | Risk Score |  | Risk Level | Category |  | Description |
| Likelihood |  | Insignificant |  | Minor | Moderate | Major |  | Fatal |  |  |  |  |  |  |
|  | Very Unlikely | 1 Green |  | 2 Green | 3 Green | 4 Green |  | 5 Amber | 1 – 4 |  | Low | Acceptable |  | No further actions needed |
|  | Unlikely | 2 Green |  | 4 Green | 6 Amber | 8 Amber |  | 10 Red | 5 – 9 |  | Medium | Tolerable/Adequate |  | Should be reviewed to ensure that there is nothing else that can be done |
|  | Possible | 3 Green |  | 6 Amber | 9 Amber | 12 Red |  | 15 Red | 10 – 15 |  | High | Undesirable |  | Immediately review current control measures, and where appropriate decide on further actions |
|  | Likely | 4 Green |  | 8 Amber | 12 Red | 16 Red |  | 20 Red | 16 - 25 |  | Very High | Unacceptable |  | Stop activity and make immediate improvements |
|  | Almost Certain | 5 Amber |  | 10 Red | 15 Red | 20 Red |  | 25 Red | Likelihood (L) x Severity (S) = Risk Score (RS) |  |  |  |  |  |

| What is/are the hazard(s) involved with the activity being undertaken? | Who might be harmed and how? | What are you already doing to control the risk? | Risk Score with current controls in place |  |  | What further action is necessary? (Add these actions to the action plan below). | Target Risk Score Likelihood x Severity = Risk Score |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  | L | S | RS |  | L | S | RS |
| Scope creep | The project could overrun if I were to keep adding new features to the game. This would impact the product I would present at the end of the year as if I were to | Creating the product backlog Using a gantt chart to plan out the project timeline Working using agile methodology to ensure adaptability throughout the project | 3 - Possible | 3 - Moderate | 9 - Medium Risk | Ensure I do not take on more than what is already planned unless it is absolutely necessary Make regular updates to my gantt chart | 2 - Unlikely | 3 - Moderate | 6 - Medium Risk |

|  | run out of time I would be presenting an unfinished product |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Knowledge restrictions | Will impact the time the project takes causing me to overrun A worse or unfinished product could be made due to not implementing key features due to not knowing how | Learning SDL in my free time having already done multiple projects Breaking down tasks into simpler problems to not get overwhelmed | 3 - Possible | 4 - Major | 12 - High Risk | Continue to learn SDL Seek further help if struggling whether this be colleagues or using AI | 2 - Unlikely | 4 - Major | 8 - Medium Risk |
| Memory leaks | Reduce performance of my game leading to a less enjoyable experience for the player Could crash the project | Testing code during development to see if any memory leaks are occurring. Testing through both playing my game and debugging the software | 4 - Likely | 3 - Moderate | 12 - High Risk | Utilise AI or existing software’s to help test my code for memory leaks Create thorough test plans User testing | 3 - Possible | 3 - Moderate | 9 - Medium Risk |
| Game bugs | Creates a worse playing experience for the users. Could lead to ruining the enjoyment of the game and impact its success | Testing code throughout development Keeping log of bugs that occur | 5 - Almost Certain | 3 - Moderate | 15 - High Risk | Utilise AI to help test my code Unit testing User testing | 5 - Almost Certain | 2 - Minor | 10 - High Risk |
| Game being inefficient | Impacts the player creating a worse game experience May mean the game cannot be ran on older or worse devices limiting the potential player base | Optimising code while developing. Getting a working version then prioritising efficiency | 3 - Possible | 4 - Major | 12 - High Risk | Use AI to help find where my code is inefficient Debugging my code during testing | 2 - Unlikely | 4 - Major | 8 - Medium Risk |

| Game not being fun | Leads to the game dying quickly and not being successful Players won’t want to get a game that isn’t fun | Playing the game myself throughout development Finding what makes existing Real Time Strategy (RTS) games fun and ensuring I utilise the same techniques to good effect | 3 - Possible | 5 - Fatal | 15 - High Risk | Have others test my game frequently throughout development and gain their feedback Ensure those that test my game are from a variety of backgrounds and enjoy RTS games to ensure the feedback I am getting is varied and reliable | 2 - Unlikely | 5 - Fatal | 10 - High Risk |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Artwork not being very good | Impacts game feel and the immersion of the game leading to a worse game experience for the player | Use pixel art which I am more familiar with making Keep to a simple and consistent art style | 4 - Likely | 3 - Moderate | 12 - High Risk | Use AI to help generate artwork for my game Use preexisting art for inspiration to help my work | 2 - Unlikely | 3 - Moderate | 6 - Medium Risk |
| Maintaining hardware developing on | Impacts my motivation if my hardware being used is slow Not being able to work at home adds to the time I need to spend on the project due to hour journey each way to and from the university to use university systems | Maintain my PC ensure it is secure and up to date | 5 - Almost Certain | 4 - Major | 20 - Very High Risk | Install anti-virus and get a better firewall to keep my pc secure | 2 - Unlikely | 3 - Moderate | 6 - Medium Risk |
| Dependencies and Licences | Dependencies and software being used to develop my game have licences which I need to make sure I am compliant with else I am at risk of break of contract. | Install decency versions I am using so that I don’t need to update them Ensure I check any change of licences of software’s I am using | 1 - Very Unlikely | 4 - Major | 4 - Low Risk | N/A | 1 - Very Unlikely | 4 - Major | 4 - Low Risk |

| Loss of user data e.g. levels complete | Would force players to replay levels they have already beat. This is not particularly fun to do and would ruin the game experience. | N/A | 3 - Possible | 3 - Moderate | 9 - Medium Risk | Ensure during testing I test the reading and writing to files Unit testing | 1 - Very Unlikely | 3 - Moderate | 3 - Low Risk |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Players gaming the system | If not stored in an appropriate way players could go into the games files and unlock levels/features they should not otherwise be able to modify | N/A | 4 - Likely | 2 - Minor | 8 - Medium Risk | Encode data stored in files so the user cannot change them e.g. use binary files | 2 - Unlikely | 2 - Minor | 4 - Low Risk |
| AI usage | During development can create bugs and issues as code generated by AI is not reliable. Althoug I will not be using AI generated code. When using it to help figure how to tackle a task it could lead me down the wrong path | Check AI’s answers against my own knowledge as well as online help | 3 - Possible | 2 - Minor | 6 - Medium Risk | N/A | 3 - Possible | 2 - Minor | 6 - Medium Risk |

Refer to scoring matrix and likelihood / severity descriptors

| Likelihood of injury / harm | Examples | Score |
| --- | --- | --- |
| Very unlikely | Good control measures are in place. Controls do not rely on a person using them (i.e. personal compliance with safety rules). Controls are very unlikely to break down. People are very rarely in this area or very rarely engage in this activity. | 1 |
| Unlikely | Reasonable control measures are in place but they do rely on a person using them (some room for human error). Controls unlikely to breakdown. People are not often in this area / do not often engage in this activity. | 2 |
| Possible | Inadequate controls are in place, or likely to breakdown if not maintained. Controls rely on personal compliance. People are sometimes in this area or sometimes engage in this activity and situations sometimes arise from this activity. | 3 |
| Likely | Poor controls in place. Heavy reliance on personal compliance (lots of room for human error). People are often in this area / engage in this activity on a regular basis / situation often arise from this activity. | 4 |
| Almost certain | No controls in place where there should be, exposure to the hazard is expected to occur in most circumstances. The activity is considered such high risk that it will certainly lead to injuries. | 5 |

| Severity of injury / harm | Examples | Score |
| --- | --- | --- |
| Insignificant | None or very insignificant injuries, health effects, damage or disruption to work. Short-term and/or localised environmental harm. | 1 |
| Minor | Cuts bruises, mild skin irritations, mild headaches and pains requiring minor first aid treatment. Minor property damage or disruption to work. Notable contributor to environmental harm. | 2 |
| Moderate | More serious injuries or ill-health requiring time off work or a hospital visit for example burns sprains, strains, short term musculoskeletal disorders, cut requiring stitches, back injuries, fractures to fingers and toes. Short term absence relating to physical or mental health issues. More serious property damage or disruption. A significant contributor to environmental harm. | 3 |
| Major | Broken limbs, amputations, long-term health problems or longer absence. Acute illness requiring medical treatment. Loss of consciousness, serious electric shock, loss of sight. Major property damage, major disruption to work. A major contributor to significant environmental harm. | 4 |
| Fatal | Injury or ill-health which leads to death either at the time, soon after the incident, or eventually, as in the case of certain occupational diseases, such as asbestos-related cancers. Catastrophic business losses. The major contributor to significant environmental harm. | 5 |

Likelihood Descriptors	Severity Descriptors